## Slide 1
Product Launch Readiness Pack
Milestones, launch risks, demand signals, and cross-functional owners.
Notes: Synthetic product launch readiness pack for real-corpus preservation evidence.

## Slide 2
Launch Milestone Tracker
Milestone | Owner | Status | Due | Blocker
Beta feedback | Product | Green | May 22 | None
Pricing page | Marketing | Yellow | May 24 | Copy review
Enablement deck | Sales | Green | May 28 | None
Support runbook | Support | Yellow | May 30 | Triage paths
Launch checklist | PMO | Green | Jun 03 | Final sign-off
Notes: Milestone tracker should preserve launch owners, dates, and blocker text.

## Slide 3
Demand Signal Trend
Chart: 
| Feb | Mar | Apr | May
Waitlist | 1200 | 1840 | 2610 | 3450
Beta active | 210 | 360 | 620 | 910
Notes: Demand chart workbook and launch-readiness notes must survive round-trip.

## Slide 4
Launch Risk Register
Risk | Impact | Owner | Mitigation
Docs gap | Medium | Product Marketing | Ship quickstart
Support load | High | Support | Create response macros
Integration bug | High | Engineering | Patch candidate
Pricing confusion | Medium | Sales Ops | FAQ and training
Notes: Risk-register table and connector line should be preserved.

## Slide 5
Launch War Room Owners
Launch comms
Marketing
Beta triage
Product
Revenue desk
Sales
Support desk
CX
Notes: Grouped launch-owner tiles should keep child text and transforms.

## Slide 6
Appendix: Launch Evidence Index
Artifact | Source | Owner
Beta feedback | beta_feedback.xlsx | Product
Launch checklist | launch_checklist.csv | PMO
Support runbook | support_runbook.docx | Support
Demand snapshot | waitlist_export.csv | Marketing